VENDOR INVOICE MANAGEMENT PORTAL

Requirements Clarification Document

QA Phase 1 — Requirements Analysis

| Document ID | RCD-VIMP-001 | Version | 1.0 |
| --- | --- | --- | --- |
| Prepared By | Senior QA Engineer | Date | 15 May 2026 |
| Project | Vendor Invoice Mgmt Portal | Status | Pending Client Response |
| Review Cycle | Phase 1 — Pre-Development | Priority | CRITICAL — Must resolve before sprint |

# 1. Purpose & Context

This document captures all ambiguities, gaps, and implicit assumptions identified during Requirements Analysis of the Vendor Invoice Management Portal. Every question here, if left unanswered, is a potential defect, scope gap, or failed UAT scenario. Client responses are required before test design begins.

The QA team reviewed the following 7 client requirements and identified 47 clarifying questions across 9 functional and non-functional areas. Each question is linked to its source requirement and potential risk exposure.

## 1.1 Source Requirements Under Review

| Req # | Req ID | Requirement Statement | Risk Level |
| --- | --- | --- | --- |
| 1 | REQ-01 | Vendors can register and log in to the portal | HIGH |
| 2 | REQ-02 | Vendors can submit invoices against purchase orders | CRITICAL |
| 3 | REQ-03 | The AP team can view, approve, or reject invoices | CRITICAL |
| 4 | REQ-04 | Approved invoices are forwarded for payment processing | HIGH |
| 5 | REQ-05 | Both parties receive email notifications on status changes | MEDIUM |
| 6 | REQ-06 | The system generates monthly invoice activity reports | MEDIUM |
| 7 | REQ-07 | Only authorized users may access the system | CRITICAL |

# 2. Clarifying Questions by Requirement

## 2.1 REQ-01: Vendor Registration & Login

| Q ID | Category | Priority | Clarifying Question |
| --- | --- | --- | --- |
| Q1.1 | Vendor Onboarding | HIGH | Who initiates the vendor registration — does the vendor self-register, or is a vendor account created by an internal admin? If self-registration: is there an approval/verification step before the vendor can access the portal? |
| Q1.2 | Authentication Method | HIGH | What authentication method is required — username/password, SSO, OAuth, OTP/MFA? Is MFA mandatory or optional? |
| Q1.3 | Password Policy | MEDIUM | What are the password complexity rules (min length, special chars, expiry)? How many failed login attempts trigger an account lockout? Is there a self-service password reset flow? |
| Q1.4 | Session Management | HIGH | What is the session timeout period? Should concurrent sessions be allowed or restricted (one session per user at a time)? |
| Q1.5 | Vendor Profile Data | MEDIUM | What mandatory and optional fields are required during registration (e.g., GSTIN, PAN, bank account, contact info)? Is document verification (e.g., business registration cert) required at signup? |
| Q1.6 | Account States | HIGH | What are the possible vendor account states (e.g., Pending, Active, Suspended, Deactivated)? Who can change state and what triggers each transition? |

## 2.2 REQ-02: Invoice Submission Against POs

| Q ID | Category | Priority | Clarifying Question |
| --- | --- | --- | --- |
| Q2.1 | File Format Acceptance | CRITICAL | What file formats are accepted for invoice uploads — PDF only, or also Excel, CSV, images (JPEG, PNG), or other formats? Will scanned PDFs (non-machine-readable) be accepted? |
| Q2.2 | File Size & Count Limits | HIGH | What is the maximum single file size? Is there a maximum number of files per invoice submission? Is there a total payload size limit per submission session? |
| Q2.3 | PO Validation Rules | CRITICAL | Must a valid PO number exist in the system before the invoice can be submitted? Can a vendor submit an invoice against a PO belonging to another vendor (unauthorized cross-PO scenario)? |
| Q2.4 | Invoice Amount Tolerance | CRITICAL | Is the invoice amount validated against the PO line item value? What tolerance is permitted (0%, ±5%)? What happens if the invoiced amount exceeds the PO value? |
| Q2.5 | Duplicate Invoice Prevention | HIGH | How is a duplicate invoice detected — by invoice number, by file hash, or by combination of vendor + amount + PO? What happens if a duplicate is submitted — silently reject, warn, or allow with flag? |
| Q2.6 | Invoice Status Lifecycle | HIGH | What are all possible invoice statuses (e.g., Draft, Submitted, Under Review, Approved, Rejected, Paid, Cancelled)? Can a vendor save a draft before submission? |
| Q2.7 | Edit & Withdrawal | HIGH | Can a vendor edit an invoice after submission but before AP review? Can they withdraw an invoice? Under what conditions? Who is notified? |
| Q2.8 | Mandatory Invoice Fields | CRITICAL | What fields are mandatory on the invoice (invoice number, invoice date, line items, tax breakdown, bank details)? Is GST/VAT breakdown mandatory? |
| Q2.9 | Partial Invoice / Milestone Billing | MEDIUM | Is partial billing against a PO supported (e.g., 3 invoices for a single PO covering different milestones)? If so, does the system track cumulative billed amount against PO ceiling? |

## 2.3 REQ-03: AP Team Approval / Rejection Workflow

| Q ID | Category | Priority | Clarifying Question |
| --- | --- | --- | --- |
| Q3.1 | AP User Roles | CRITICAL | What sub-roles exist within the AP team (AP Reviewer vs AP Approver vs AP Manager)? Is there a multi-level approval hierarchy (e.g., invoices >₹5 lakhs require Manager sign-off)? |
| Q3.2 | Approval SLA | HIGH | Is there a defined SLA for invoice review (e.g., must be approved within 5 business days)? Does the system send reminder alerts when SLA is approaching? |
| Q3.3 | Rejection Reason | HIGH | Is a mandatory reason required when rejecting an invoice? Is there a predefined list of rejection reasons or free text? Does the vendor receive the rejection reason via notification? |
| Q3.4 | Partial Approval | HIGH | Can the AP team partially approve an invoice (approve some line items, reject others)? If so, what happens to the partially approved portion? |
| Q3.5 | Concurrent Review | MEDIUM | What happens if two AP reviewers attempt to approve or action the same invoice simultaneously? Is there a locking mechanism? |
| Q3.6 | Audit Trail | CRITICAL | Must all approval/rejection actions be logged with timestamp, user ID, and comments for audit compliance? Is this log immutable? |

## 2.4 REQ-04: Payment Processing Integration

| Q ID | Category | Priority | Clarifying Question |
| --- | --- | --- | --- |
| Q4.1 | Payment System Integration | CRITICAL | Which payment or ERP system does the approved invoice integrate with (SAP, Oracle, NetSuite, custom)? Is this via API, file transfer (SFTP/FTP), or manual export? |
| Q4.2 | Integration Failure Handling | CRITICAL | If the downstream payment system is unavailable, what happens to the approved invoice — queue and retry, alert and hold, or fail? Who is notified? |
| Q4.3 | Payment Terms | HIGH | Are payment terms (Net 30, Net 60) captured and enforced? Does the system trigger payment on due date automatically or require manual initiation? |
| Q4.4 | Payment Confirmation Feedback | HIGH | Does the payment system send back a confirmation once payment is made? Is this confirmation surfaced to the vendor on the portal? |
| Q4.5 | Currency Support | MEDIUM | Are multi-currency invoices supported? If yes, how is the exchange rate determined and at what point (submission date, approval date, payment date)? |

## 2.5 REQ-05: Email Notifications

| Q ID | Category | Priority | Clarifying Question |
| --- | --- | --- | --- |
| Q5.1 | Notification Events | HIGH | What specific events trigger notifications — submission received, AP review started, approved, rejected, payment initiated, payment completed? Provide the complete list. |
| Q5.2 | Email Recipients | MEDIUM | For each event, who exactly receives the email — primary vendor contact only, all contacts linked to the vendor, the specific AP reviewer, AP team manager? |
| Q5.3 | Email Template & Branding | MEDIUM | Are branded email templates required? Should emails include invoice details (amount, PO number, invoice number) or just a link to the portal? |
| Q5.4 | Notification Preferences | LOW | Can vendors opt out of certain notification types? Is there an in-portal notification bell in addition to email? |
| Q5.5 | Delivery Failure Handling | MEDIUM | What is the behaviour if an email delivery fails (bounced / invalid email)? Is there a retry mechanism and admin alerting? |

## 2.6 REQ-06: Monthly Invoice Activity Reports

| Q ID | Category | Priority | Clarifying Question |
| --- | --- | --- | --- |
| Q6.1 | Report Audience | HIGH | Who can access monthly reports — AP Manager, Finance team, all AP users, vendor (their own data only)? Can vendors download their own invoice history? |
| Q6.2 | Report Content | HIGH | What metrics must the report include — number of invoices submitted/approved/rejected/paid, total value, aging analysis, SLA compliance rate, vendor-wise breakdown? |
| Q6.3 | Report Format & Delivery | MEDIUM | What format should the report be delivered in — PDF, Excel, CSV, or in-portal dashboard? Is it auto-emailed monthly or manually generated on demand? |
| Q6.4 | Report Date Scope | MEDIUM | Is the 'monthly' report based on invoice submission date, approval date, or payment date? Can ad-hoc custom date range reports also be generated? |
| Q6.5 | Data Retention | MEDIUM | How long must invoice records and reports be retained in the system? Are there regulatory compliance requirements (e.g., 7 years for GST audit trail)? |

## 2.7 REQ-07: Authorization & Access Control

| Q ID | Category | Priority | Clarifying Question |
| --- | --- | --- | --- |
| Q7.1 | Role Definitions | CRITICAL | What user roles exist in the system and what are the precise permissions for each? Proposed roles: Super Admin, AP Manager, AP Reviewer, Vendor Admin, Vendor User — confirm or revise. |
| Q7.2 | Role-Based Data Isolation | CRITICAL | Can a vendor user see other vendors' invoices? Can an AP reviewer access invoices outside their assigned queue or vendor set? Is row-level security required in reports? |
| Q7.3 | Admin User Management | HIGH | Who creates AP team user accounts — a Super Admin, IT team, or HR onboarding? What happens to invoices assigned to an AP user who leaves the organization? |
| Q7.4 | Audit Logging for Access | HIGH | Must every login, failed login, page access, and data export be logged for security auditing? How long are access logs retained? |

# 3. Non-Functional & Cross-Cutting Questions

| Q ID | Category | Priority | Clarifying Question |
| --- | --- | --- | --- |
| NFR-01 | Performance | HIGH | What is the expected concurrent user volume (vendors + AP team)? What is the acceptable page load SLA (e.g., ≤2 seconds at 500 concurrent users)? Peak period expected? |
| NFR-02 | Browser & Device Compatibility | MEDIUM | Which browsers and versions must be supported? Must the portal be mobile-responsive? Is a native mobile app required now or in future? |
| NFR-03 | Accessibility | MEDIUM | Is WCAG 2.1 AA compliance required? Are there any screen-reader or keyboard-navigation requirements? |
| NFR-04 | Data Backup & Recovery | HIGH | What is the Recovery Time Objective (RTO) and Recovery Point Objective (RPO)? How frequently are database backups taken? |
| NFR-05 | Security & Compliance | CRITICAL | What security standards must the system comply with (ISO 27001, SOC 2, OWASP Top 10)? Is a formal penetration test required before go-live? |
| NFR-06 | Scalability | MEDIUM | What is the anticipated invoice volume growth rate year-over-year? How many vendors are expected at launch vs. end of year 1? |
| NFR-07 | Localization | MEDIUM | Is multi-language support required? Is the portal only for India (INR, GST) or multi-country? |

# 4. Hidden Risks Identified

Beyond the clarifying questions, the QA team has identified the following systemic risks that should be addressed proactively:

| Risk ID | Severity | Risk Title | Description |
| --- | --- | --- | --- |
| R-01 | CRITICAL | No Data Validation Spec | REQ-02 does not define what constitutes a 'valid' invoice. Without explicit validation rules (mandatory fields, format, amount constraints), dev and QA will make inconsistent assumptions, leading to production defects. |
| R-02 | HIGH | Race Condition on Approval | If two AP reviewers open the same invoice simultaneously (REQ-03), a last-write-wins race condition could cause one reviewer's action to silently overwrite the other's. An optimistic/pessimistic locking strategy must be defined. |
| R-03 | HIGH | Payment Integration Failure is Unspecified | REQ-04 does not address what happens when the downstream payment system is unavailable. Without a defined fallback, approved invoices could be silently lost or stuck with no alert. |
| R-04 | CRITICAL | Vendor Data Isolation Not Explicit | REQ-07 references 'authorized users' without specifying row-level data isolation. The absence of explicit vendor data scoping is a data privacy and compliance risk. |
| R-05 | MEDIUM | Missing Audit Trail Requirement | Financial systems are subject to audit. No requirement explicitly mentions immutable audit logs. This could be a compliance gap in regulated environments. |
| R-06 | MEDIUM | Incomplete Invoice Lifecycle | The requirements describe submission and approval but not cancellation, dispute, or amendment workflows — all of which are common in real AP operations. |
| R-07 | HIGH | REQ-06 Report Timing is Ambiguous | 'Monthly' is not defined — calendar month, rolling 30 days, financial month? This will result in discrepancies between what the client expects and what is built. |

# 5. Next Steps & Response Tracker

Client responses to all questions in Sections 2 and 3 are required before the QA team can proceed to Test Design (Phase 3). The following response tracking structure should be used:

| Q ID | Question Area | Asked To | Response Summary | Response Date | Status |
| --- | --- | --- | --- | --- | --- |
| Q1.1–Q1.6 | Vendor Registration | Product Owner / BA | — | Pending | OPEN |
| Q2.1–Q2.9 | Invoice Submission | Business Analyst | — | Pending | OPEN |
| Q3.1–Q3.6 | AP Workflow | AP Manager / BA | — | Pending | OPEN |
| Q4.1–Q4.5 | Payment Integration | Integration Lead | — | Pending | OPEN |
| Q5.1–Q5.5 | Notifications | Product Owner | — | Pending | OPEN |
| Q6.1–Q6.5 | Reporting | Finance Stakeholder | — | Pending | OPEN |
| Q7.1–Q7.4 | Access Control | Security Architect | — | Pending | OPEN |
| NFR-01–07 | Non-Functional | Tech Lead | — | Pending | OPEN |

QA Sign-off: This document was prepared by the Senior QA Engineer as part of Phase 1 — Requirements Analysis. No test design or test execution activities will commence until all CRITICAL and HIGH priority questions receive documented responses.